Project Progress Report

Date: May 19, 2026

Executive Summary

This report provides a comprehensive overview of the current development status across all modules of the project. The majority of core platform features — including authentication, machine management, warehouse operations, shipments, and installations — have been successfully implemented. The Training Hub module is actively under development, with initial screens and upload functionality already in place.

1. Authentication

| Feature | Status | Notes |
| --- | --- | --- |
| Email & Password Login | Complete |  |
| JWT Authentication | Complete |  |
| Role-Based Access Control | Complete |  |

2. Machines

| Feature | Status | Notes |
| --- | --- | --- |
| Add Machine | Complete | Mobile flow creates machines via backend |
| Edit Machine | Complete |  |
| Delete Machine | Complete | Mobile confirms before deletion |
| View Machine List | Complete |  |
| Search by Serial Number | Complete |  |
| Filter by Status / Warehouse / Model / Date | Complete |  |
| View Full Status History per Machine | Complete |  |
| Status Lifecycle Management | Complete |  |
| Status Changes Logged with Timestamp & User | Complete |  |

3. Warehouses

| Feature | Status | Notes |
| --- | --- | --- |
| Add Warehouse | Complete |  |
| Edit Warehouse | Complete |  |
| Delete Warehouse | Complete |  |
| View Machines Stored in Warehouse | Complete | Mobile warehouse details shows machine list |
| View Warehouse Inventory Count | Complete | Mobile cards display inventory totals |
| Filter Machines by Type within Warehouse | Complete | Mobile machine view exposes type filter |

4. Shipments

| Feature | Status | Notes |
| --- | --- | --- |
| Create Shipment (Single or Multiple Machines) | Complete |  |
| Edit Shipment | Complete |  |
| Cancel Shipment | Complete |  |
| View Shipment List | Complete |  |
| Filter Shipments by Date & Status | Complete | Mobile exposes date-range filtering |
| Dispatch Shipment | Complete |  |
| Mark Shipment as Delivered | Complete |  |
| Auto-Update Machine Status on Shipment Change | Complete |  |
| Shipment Activity Log with User & Timestamp | Complete |  |

5. Installations

| Feature | Status | Notes |
| --- | --- | --- |
| Create Installation on INSTALLED Status | Complete |  |
| Store Installation Address with Geocoded Lat/Lng | Complete |  |
| View Installation List | Complete |  |
| Installation Map with Pins | Complete | Map implemented with pin support |
| Tap Pin to View Machine Details | Complete | Shows serial, model, client, install date |
| Filter Map by Machine Type, City, Date | Complete | Filters available on map view |

6. Training Hub

The Training Hub module is currently under active development. The training screen has been implemented, and functionality to upload training videos and PDF documents is in place. Remaining features are being progressively built out.

| Feature | Status | Notes |
| --- | --- | --- |
| Training Screen | Complete | Screen implemented and accessible |
| Upload Training Video (Admin) | Complete | Video upload functionality in place |
| Upload PDF Manual (Admin) | Complete | PDF upload functionality in place |
| View Training Materials List | In Progress | Under development |
| Search Training Materials | In Progress | Under development |
| Filter by Category / Machine Model | In Progress | Under development |
| View Video Inside App | In Progress | Under development |
| View / Download PDF Manual | In Progress | Under development |

7. Dashboard

| Feature | Status | Notes |
| --- | --- | --- |
| Total Machines Count | Complete |  |
| Machines Breakdown by Status | Complete |  |
| Shipments Currently In Transit | Complete |  |
| Recent Activity Log | Complete |  |
| Machines per Warehouse | In Progress | Under development |
| Total Installations Count | In Progress | Under development |